Multi-Agent SDLC Automation Platform

Phase 1 Implementation Task Breakdown: Foundation & Core Components

Document Version: 1.0
Target Timeline: Weeks 1-2 (Foundation Phase)
Status: Ready for Sprint Planning
Tech Stack: React 18.3 + TypeScript + Next.js 14 + Tailwind CSS + Radix UI

Executive Summary

This document provides a granular, actionable breakdown of Phase 1 implementation tasks for the Multi-Agent SDLC Automation Platform UI. Each task includes clear acceptance criteria, estimated effort, dependencies, and technical specifications aligned with the design system documented in the UI/UX specification.

Phase 1 Goal: Establish the foundational architecture, design system implementation, and core navigation components that all subsequent features will build upon.

Project Setup & Environment Configuration

TASK 1.1: Initialize Next.js 14 Project with TypeScript

Priority: P0 (Blocking)
Estimated Effort: 2 hours
Dependencies: None

Detailed Steps:

- Create Next.js project with App Router:
npx create-next-app@14 sdlc-automation-ui --typescript --tailwind --app --no-src-dir
cd sdlc-automation-ui

- Configure TypeScript strict mode (tsconfig.json):
{
"compilerOptions": {
"strict": true,
"noUncheckedIndexedAccess": true,
"noImplicitReturns": true,
"noFallthroughCasesInSwitch": true,
"esModuleInterop": true,
"skipLibCheck": true,
"forceConsistentCasingInFileNames": true,
"module": "esnext",
"moduleResolution": "bundler",
"resolveJsonModule": true,
"isolatedModules": true,
"jsx": "preserve",
"incremental": true,
"paths": {
"@/": ["./"],
"@/components/": ["./components/"],
"@/lib/": ["./lib/"],
"@/types/": ["./types/"]
}
}
}

- Install essential dependencies:
npm install zustand @tanstack/react-query recharts
npm install -D @types/node

- Create directory structure:
sdlc-automation-ui/
├── app/
│ ├── layout.tsx
│ ├── page.tsx (Dashboard)
│ ├── requirements/
│ │ └── page.tsx
│ ├── pipeline/
│ │ └── page.tsx
│ ├── telemetry/
│ │ └── page.tsx
│ └── settings/
│ └── page.tsx
├── components/
│ ├── ui/ # Reusable UI primitives
│ ├── layout/ # Navigation, sidebar
│ ├── features/ # Feature-specific components
│ └── icons/ # SVG icon components
├── lib/
│ ├── utils.ts # Utility functions
│ └── constants.ts # App-wide constants
├── types/
│ ├── requirements.ts
│ └── agent.ts
├── stores/
│ └── ui.ts # Zustand store
└── styles/
└── globals.css

Acceptance Criteria:

- [x] Next.js 14 project runs without errors on localhost:3000

- [x] TypeScript strict mode enabled with zero compilation errors

- [x] All path aliases resolve correctly

- [x] Directory structure matches specification

- [x] package.json includes all required dependencies

Validation Command:
npm run build && npm run type-check

TASK 1.2: Configure Tailwind CSS with Design System Tokens

Priority: P0 (Blocking)
Estimated Effort: 3 hours
Dependencies: TASK 1.1

Detailed Steps:

- Update tailwind.config.ts with complete design system:
import type { Config } from 'tailwindcss'

const config: Config = {
content: [
'./pages/
/*.{js,ts,jsx,tsx,mdx}','./components//
.{js,ts,jsx,tsx,mdx}','./app/**/.{js,ts,jsx,tsx,mdx}',
],
darkMode: 'class',
theme: {
extend: {
colors: {
// Background layers
'bg-primary': '#0d1117',
'bg-secondary': '#161b22',
'bg-tertiary': '#21262d',
'bg-elevated': '#2d333b',

// Borders
    'border-primary': '#30363d',
    'border-secondary': '#373e47',
    
    // Text
    'text-primary': '#e6edf3',
    'text-secondary': '#8d96a0',
    'text-tertiary': '#636e7b',
    
    // Accents
    'accent-primary': '#58a6ff',
    'accent-secondary': '#1f6feb',
    'accent-tertiary': '#388bfd',
    
    // Agent colors
    'agent-finalize': '#58a6ff',
    'agent-design': '#bc8cff',
    'agent-code': '#3fb950',
    'agent-test': '#d29922',
    
    // Semantic
    success: '#3fb950',
    warning: '#d29922',
    error: '#f85149',
    info: '#58a6ff',
    purple: '#bc8cff',
    teal: '#56d4dd',
  },
  fontFamily: {
    sans: [
      '-apple-system',
      'BlinkMacSystemFont',
      '"Segoe UI"',
      '"Noto Sans"',
      'Helvetica',
      'Arial',
      'sans-serif',
    ],
    mono: [
      '"Berkeley Mono"',
      '"SF Mono"',
      '"Courier New"',
      'monospace',
    ],
  },
  fontSize: {
    xs: ['11px', { lineHeight: '1.5' }],
    sm: ['12px', { lineHeight: '1.5' }],
    base: ['14px', { lineHeight: '1.6' }],
    md: ['14px', { lineHeight: '1.6' }],
    lg: ['16px', { lineHeight: '1.5' }],
    xl: ['18px', { lineHeight: '1.4' }],
    '2xl': ['20px', { lineHeight: '1.3' }],
    '3xl': ['24px', { lineHeight: '1.3' }],
    '4xl': ['30px', { lineHeight: '1.2' }],
    'display': ['32px', { lineHeight: '1.2' }],
  },
  spacing: {
    xs: '4px',
    sm: '8px',
    md: '16px',
    lg: '24px',
    xl: '32px',
  },
  borderRadius: {
    sm: '6px',
    DEFAULT: '8px',
    md: '8px',
    lg: '12px',
    full: '9999px',
  },
  boxShadow: {
    sm: '0 2px 8px rgba(0, 0, 0, 0.2)',
    DEFAULT: '0 4px 12px rgba(0, 0, 0, 0.3)',
    md: '0 4px 12px rgba(0, 0, 0, 0.3)',
    lg: '0 8px 24px rgba(0, 0, 0, 0.4)',
  },
  transitionDuration: {
    fast: '150ms',
    normal: '250ms',
  },
},

},
plugins: [],
}
export default config

- Create styles/globals.css with base styles:
@tailwind base;
@tailwind components;
@tailwind utilities;

@layer base {

  - {
@apply box-border;
}

- html {
@apply text-base font-sans text-text-primary bg-bg-primary;
-webkit-font-smoothing: antialiased;
}

body {
@apply m-0 p-0 overflow-x-hidden;
}

/* Custom scrollbar */
::-webkit-scrollbar {
@apply w-2 h-2;
}

::-webkit-scrollbar-track {
@apply bg-bg-primary;
}

::-webkit-scrollbar-thumb {
@apply bg-bg-tertiary rounded;
}

::-webkit-scrollbar-thumb:hover {
@apply bg-bg-elevated;
}
}

@layer components {
/* Component-specific utilities will be added here */
}

- Create utility helper file (lib/utils.ts):
import { type ClassValue, clsx } from 'clsx'
import { twMerge } from 'tailwind-merge'

export function cn(...inputs: ClassValue[]) {
return twMerge(clsx(inputs))
}

// Install dependencies
// npm install clsx tailwind-merge

- Test design tokens:
Create app/design-test/page.tsx:
export default function DesignTest() {
return (
<div className="p-lg space-y-md">

Design System Test

Typography and colors

<div className="grid grid-cols-4 gap-md">
    <div className="bg-agent-finalize p-md rounded">Finalize</div>
    <div className="bg-agent-design p-md rounded">Design</div>
    <div className="bg-agent-code p-md rounded">Code</div>
    <div className="bg-agent-test p-md rounded">Test</div>
  </div>
</div>

)
}

Acceptance Criteria:

- [x] All design system colors accessible via Tailwind classes

- [x] Typography scale matches specification (14px base)

- [x] Spacing system uses 8px grid (4px increments)

- [x] Dark mode theme renders correctly

- [x] Custom scrollbar styles applied

- [x] cn() utility function merges classes without conflicts

- [x] Design test page displays all color tokens correctly

Validation:

- Visual inspection of /design-test route

- No Tailwind warnings in console

- All custom classes resolve in DevTools

TASK 1.3: Install and Configure Radix UI Primitives

Priority: P0 (Blocking)
Estimated Effort: 2 hours
Dependencies: TASK 1.2

Detailed Steps:

- Install Radix UI packages:
npm install @radix-ui/react-dialog
@radix-ui/react-dropdown-menu
@radix-ui/react-tabs
@radix-ui/react-tooltip
@radix-ui/react-alert-dialog
@radix-ui/react-select
@radix-ui/react-switch
@radix-ui/react-slot

- Create Radix wrapper components (components/ui/):

Dialog Component (components/ui/dialog.tsx):
'use client'

import * as React from 'react'
import * as DialogPrimitive from '@radix-ui/react-dialog'
import { cn } from '@/lib/utils'

const Dialog = DialogPrimitive.Root
const DialogTrigger = DialogPrimitive.Trigger

const DialogContent = React.forwardRef<
React.ElementRef<typeof DialogPrimitive.Content>,
React.ComponentPropsWithoutRef<typeof DialogPrimitive.Content>

(({ className, children, ...props }, ref) => (
<DialogPrimitive.Portal>
<DialogPrimitive.Overlay className="fixed inset-0 z-50 bg-black/50" />
<DialogPrimitive.Content
ref={ref}
className={cn(
'fixed left-[50%] top-[50%] z-50 w-full max-w-[800px]',
'translate-x-[-50%] translate-y-[-50%]',
'bg-bg-elevated rounded-lg p-lg shadow-lg',
className
)}
{...props}

{children}
</DialogPrimitive.Content>

</DialogPrimitive.Portal>
))
DialogContent.displayName = 'DialogContent'

export { Dialog, DialogTrigger, DialogContent }

Tabs Component (components/ui/tabs.tsx):
'use client'

import * as React from 'react'
import * as TabsPrimitive from '@radix-ui/react-tabs'
import { cn } from '@/lib/utils'

const Tabs = TabsPrimitive.Root

const TabsList = React.forwardRef<
React.ElementRef<typeof TabsPrimitive.List>,
React.ComponentPropsWithoutRef<typeof TabsPrimitive.List>

(({ className, ...props }, ref) => (
<TabsPrimitive.List
ref={ref}
className={cn('flex gap-sm', className)}
{...props}
/>
))
TabsList.displayName = 'TabsList'

const TabsTrigger = React.forwardRef<
React.ElementRef<typeof TabsPrimitive.Trigger>,
React.ComponentPropsWithoutRef<typeof TabsPrimitive.Trigger>

(({ className, ...props }, ref) => (
<TabsPrimitive.Trigger
ref={ref}
className={cn(
'px-md py-sm rounded-md transition-fast',
'text-text-secondary hover:bg-bg-tertiary hover:text-text-primary',
'data-[state=active]:bg-accent-secondary data-[state=active]:text-white',
className
)}
{...props}
/>
))
TabsTrigger.displayName = 'TabsTrigger'

const TabsContent = TabsPrimitive.Content

export { Tabs, TabsList, TabsTrigger, TabsContent }

- Create component documentation:
// components/ui/README.md

UI Components

Radix UI Primitives

All components are built on Radix UI for accessibility compliance:

  - WAI-ARIA compliant

  - Keyboard navigation

  - Screen reader support

Usage

- import { Dialog, DialogTrigger, DialogContent } from '@/components/ui/dialog'
import { Tabs, TabsList, TabsTrigger, TabsContent } from '@/components/ui/tabs'

Acceptance Criteria:

- [x] All Radix packages installed without peer dependency warnings

- [x] Dialog, Tabs components styled with design system tokens

- [x] Components accept className prop for custom styling

- [x] TypeScript types properly inferred

- [x] Keyboard navigation works (Tab, Enter, Escape)

- [x] ARIA attributes present in rendered HTML

Validation:

- Test dialog open/close with Escape key

- Tab through interactive elements

- Inspect HTML for ARIA attributes

Core Component Development

TASK 2.1: Build Button Component System

Priority: P0 (Blocking)
Estimated Effort: 3 hours
Dependencies: TASK 1.2, TASK 1.3

Detailed Steps:

- Create button component (components/ui/button.tsx):
import * as React from 'react'
import { Slot } from '@radix-ui/react-slot'
import { cva, type VariantProps } from 'class-variance-authority'
import { cn } from '@/lib/utils'

// Install CVA: npm install class-variance-authority

const buttonVariants = cva(
// Base styles
'inline-flex items-center justify-center rounded-md transition-fast',
'font-medium cursor-pointer disabled:opacity-50 disabled:pointer-events-none',
{
variants: {
variant: {
primary: 'bg-accent-primary text-white hover:bg-accent-tertiary active:scale-[0.98]',
secondary: 'bg-bg-tertiary text-text-primary border border-border-primary hover:bg-bg-elevated hover:border-border-secondary',
outline: 'bg-transparent text-text-primary border border-border-primary hover:bg-bg-tertiary',
ghost: 'bg-transparent hover:bg-bg-tertiary',
},
size: {
sm: 'h-7 px-3 text-sm',
default: 'h-8 px-md text-base',
lg: 'h-10 px-5 text-lg',
icon: 'h-8 w-8',
},
},
defaultVariants: {
variant: 'primary',
size: 'default',
},
}
)

export interface ButtonProps
extends React.ButtonHTMLAttributes<HTMLButtonElement>,
VariantProps<typeof buttonVariants> {
asChild?: boolean
}

const Button = React.forwardRef<HTMLButtonElement, ButtonProps>(
({ className, variant, size, asChild = false, ...props }, ref) => {
const Comp = asChild ? Slot : 'button'
return (
<Comp
className={cn(buttonVariants({ variant, size, className }))}
ref={ref}
{...props}
/>
)
}
)
Button.displayName = 'Button'

export { Button, buttonVariants }

- Create Storybook-style showcase (app/components-test/page.tsx):
import { Button } from '@/components/ui/button'

export default function ComponentTest() {
return (
<div className="p-lg space-y-lg">

Button Variants

Primary Secondary Outline Ghost

<section>
    <h2 className="text-xl font-semibold mb-md">Button Sizes</h2>
    <div className="flex gap-md items-center">
      <Button size="sm">Small</Button>
      <Button size="default">Default</Button>
      <Button size="lg">Large</Button>
      <Button size="icon">🎯</Button>
    </div>
  </section>
  
  <section>
    <h2 className="text-xl font-semibold mb-md">Button States</h2>
    <div className="flex gap-md">
      <Button disabled>Disabled</Button>
      <Button variant="secondary" disabled>Disabled Secondary</Button>
    </div>
  </section>
</div>

)
}

Acceptance Criteria:

- [x] All 4 variants render correctly (primary, secondary, outline, ghost)

- [x] All 4 sizes render correctly (sm, default, lg, icon)

- [x] Hover states darken background by ~10%

- [x] Active state scales to 0.98

- [x] Disabled state shows 50% opacity and no pointer events

- [x] TypeScript autocomplete works for variant/size props

- [x] Component accepts all standard button HTML attributes

- [x] Focus-visible shows blue outline (accessibility)

Validation:

- Visual inspection at /components-test

- Tab to buttons and verify focus ring

- Test hover/active states in all variants

TASK 2.2: Build Input Field Components

Priority: P0 (Blocking)
Estimated Effort: 4 hours
Dependencies: TASK 1.2

Detailed Steps:

- Create text input component (components/ui/input.tsx):
import * as React from 'react'
import { cn } from '@/lib/utils'

export interface InputProps
extends React.InputHTMLAttributes<HTMLInputElement> {
error?: boolean
}

const Input = React.forwardRef<HTMLInputElement, InputProps>(
({ className, type, error, ...props }, ref) => {
return (
<input
type={type}
className={cn(
'w-full h-10 px-md rounded-md transition-fast',
'bg-bg-tertiary border border-border-primary',
'text-text-primary placeholder:text-text-tertiary',
'hover:bg-bg-elevated hover:border-border-secondary',
'focus:outline-none focus:border-accent-primary focus:ring-3 focus:ring-accent-primary/20',
error && 'border-error focus:border-error focus:ring-error/20',
'disabled:opacity-50 disabled:cursor-not-allowed',
className
)}
ref={ref}
{...props}
/>
)
}
)
Input.displayName = 'Input'

export { Input }

- Create textarea component (components/ui/textarea.tsx):
import * as React from 'react'
import { cn } from '@/lib/utils'

export interface TextareaProps
extends React.TextareaHTMLAttributes<HTMLTextAreaElement> {
error?: boolean
}

const Textarea = React.forwardRef<HTMLTextAreaElement, TextareaProps>(
({ className, error, ...props }, ref) => {
return (
<textarea
className={cn(
'w-full min-h-[120px] px-md py-3 rounded-md resize-y transition-fast',
'bg-bg-tertiary border border-border-primary',
'text-text-primary placeholder:text-text-tertiary',
'font-mono text-sm leading-relaxed',
'hover:bg-bg-elevated hover:border-border-secondary',
'focus:outline-none focus:border-accent-primary focus:ring-3 focus:ring-accent-primary/20',
error && 'border-error focus:border-error focus:ring-error/20',
'disabled:opacity-50 disabled:cursor-not-allowed',
className
)}
ref={ref}
{...props}
/>
)
}
)
Textarea.displayName = 'Textarea'

export { Textarea }

- Create label component (components/ui/label.tsx):
import * as React from 'react'
import * as LabelPrimitive from '@radix-ui/react-label'
import { cn } from '@/lib/utils'

// npm install @radix-ui/react-label

const Label = React.forwardRef<
React.ElementRef<typeof LabelPrimitive.Root>,
React.ComponentPropsWithoutRef<typeof LabelPrimitive.Root> & {
required?: boolean
}

(({ className, required, children, ...props }, ref) => (
<LabelPrimitive.Root
ref={ref}
className={cn(
'block text-sm font-medium text-text-secondary mb-sm',
className
)}
{...props}

{children}
{required && <span className="text-error ml-1">*</span>}

</LabelPrimitive.Root>
))
Label.displayName = 'Label'

export { Label }

- Create form field group component (components/ui/form-field.tsx):
import * as React from 'react'
import { Label } from './label'
import { cn } from '@/lib/utils'

interface FormFieldProps {
label: string
required?: boolean
error?: string
helperText?: string
children: React.ReactNode
className?: string
}

export function FormField({
label,
required,
error,
helperText,
children,
className,
}: FormFieldProps) {
return (
<div className={cn('space-y-sm', className)}>
{label}
{children}
{error && (

{error}

)}
{helperText && !error && (

{helperText}

)}
</div>
)
}

- Add to component test page:
// Add to app/components-test/page.tsx
import { Input } from '@/components/ui/input'
import { Textarea } from '@/components/ui/textarea'
import { FormField } from '@/components/ui/form-field'

Form Fields

Acceptance Criteria:

- [x] Input fields have 40px height

- [x] Textarea has 120px min-height and vertical resize

- [x] Textarea uses monospace font

- [x] Hover states change border color

- [x] Focus states show blue ring without browser default outline

- [x] Error state shows red border and ring

- [x] Label displays red asterisk for required fields

- [x] FormField groups label, input, and error message

- [x] All components forward refs correctly

- [x] Placeholder text uses text-tertiary color

Validation:

- Tab through form fields

- Type in inputs and verify styling

- Test error state rendering

TASK 2.3: Build Card Component

Priority: P1 (High)
Estimated Effort: 2 hours
Dependencies: TASK 1.2

Detailed Steps:

- Create card component (components/ui/card.tsx):
import * as React from 'react'
import { cn } from '@/lib/utils'

const Card = React.forwardRef<
HTMLDivElement,
React.HTMLAttributes<HTMLDivElement>

(({ className, ...props }, ref) => (
<div
ref={ref}
className={cn(
'bg-bg-secondary rounded-lg border border-border-primary shadow-sm',
'transition-shadow hover:shadow-md',
className
)}
{...props}
/>
))
Card.displayName = 'Card'

const CardHeader = React.forwardRef<
HTMLDivElement,
React.HTMLAttributes<HTMLDivElement>

(({ className, ...props }, ref) => (
<div
ref={ref}
className={cn('p-lg border-b border-border-primary', className)}
{...props}
/>
))
CardHeader.displayName = 'CardHeader'

const CardBody = React.forwardRef<
HTMLDivElement,
React.HTMLAttributes<HTMLDivElement>

(({ className, ...props }, ref) => (
<div
ref={ref}
className={cn('p-lg', className)}
{...props}
/>
))
CardBody.displayName = 'CardBody'

const CardFooter = React.forwardRef<
HTMLDivElement,
React.HTMLAttributes<HTMLDivElement>

(({ className, ...props }, ref) => (
<div
ref={ref}
className={cn('p-lg border-t border-border-primary', className)}
{...props}
/>
))
CardFooter.displayName = 'CardFooter'

export { Card, CardHeader, CardBody, CardFooter }

- Create stat card component (components/ui/stat-card.tsx):
import * as React from 'react'
import { Card, CardBody } from './card'
import { cn } from '@/lib/utils'

interface StatCardProps {
label: string
value: string | number
change?: string
icon: React.ReactNode
iconColor?: string
className?: string
}

export function StatCard({
label,
value,
change,
icon,
iconColor = 'bg-accent-primary/20 text-accent-primary',
className,
}: StatCardProps) {
return (
<Card className={cn('min-w-[320px]', className)}>
<CardBody>

{label}

<div className={cn('w-8 h-8 rounded-md flex items-center justify-center text-base', iconColor)}>
{icon}

</div>

<div className="text-4xl font-bold text-text-primary mb-sm">
      {value}
    </div>
    
    {change && (
      <div className="text-xs text-success">
        {change}
      </div>
    )}
  </CardBody>
</Card>

)
}

- Add to component test:
import { Card, CardHeader, CardBody } from '@/components/ui/card'
import { StatCard } from '@/components/ui/stat-card'

Cards

Card Title

Card content goes here

Acceptance Criteria:

- [x] Card has bg-secondary background

- [x] Border is 1px solid border-primary

- [x] Border radius is 12px (rounded-lg)

- [x] Hover state elevates shadow (shadow-md)

- [x] CardHeader/CardFooter have border separators

- [x] StatCard displays icon in colored background

- [x] StatCard value is 32px font size, weight 700

- [x] Label text is uppercase, 11px, tracking-wide

Validation:

- Hover over cards to see shadow elevation

- Verify spacing matches 16px/24px grid

Navigation & Layout Components

TASK 3.1: Build Top Navbar Component

Priority: P0 (Blocking)
Estimated Effort: 4 hours
Dependencies: TASK 2.1

Detailed Steps:

- Create navbar component (components/layout/navbar.tsx):
'use client'

import { useState } from 'react'
import Link from 'next/link'
import { usePathname } from 'next/navigation'
import { cn } from '@/lib/utils'

const NAV_ITEMS = [
{ label: 'Dashboard', href: '/' },
{ label: 'Requirements', href: '/requirements' },
{ label: 'Pipeline', href: '/pipeline' },
{ label: 'Telemetry', href: '/telemetry' },
{ label: 'Settings', href: '/settings' },
] as const

export function Navbar() {
const pathname = usePathname()

return (
<nav className="sticky top-0 z-50 w-full h-[60px] bg-bg-secondary border-b border-border-primary shadow-sm">
<div className="h-full px-lg flex items-center justify-between">
{/* Left Section 

/}<div className="flex items-center gap-lg">{/ Logo */}

📦

Application
</Link>

{/* Navigation Tabs */}
      <div className="flex gap-sm">
        {NAV_ITEMS.map((item) => {
          const isActive = pathname === item.href
          return (
            <Link
              key={item.href}
              href={item.href}
              className={cn(
                'px-md py-sm rounded-md text-sm transition-fast',
                isActive
                  ? 'bg-accent-secondary text-white'
                  : 'text-text-secondary hover:bg-bg-tertiary hover:text-text-primary'
              )}
            >
              {item.label}
            </Link>
          )
        })}
      </div>
    </div>
    
    {/* Right Section */}
    <div className="flex items-center gap-md">
      {/* Status Indicator */}
      <div className="flex items-center gap-sm px-md py-sm bg-bg-tertiary rounded-md text-xs">
        <span className="w-2 h-2 rounded-full bg-success animate-pulse" />
        <span>All Systems Operational</span>
      </div>
      
      {/* Cost Badge */}
      <div className="px-md py-sm bg-bg-tertiary rounded-md text-xs font-mono text-text-secondary">
        $0.42 / $10.00 daily
      </div>
    </div>
  </div>
</nav>

)
}

- Add pulse animation to globals.css:
@layer utilities {
@keyframes pulse {
0%, 100% { opacity: 1; }
50% { opacity: 0.5; }
}

.animate-pulse {
animation: pulse 2s cubic-bezier(0.4, 0, 0.6, 1) infinite;
}
}

- Update root layout (app/layout.tsx):
import { Navbar } from '@/components/layout/navbar'
import './globals.css'

export const metadata = {
title: 'Multi-Agent SDLC Automation',
description: 'Automated requirements finalization and agent orchestration',
}

export default function RootLayout({
children,
}: {
children: React.ReactNode
}) {
return (


{children}

)
}

Acceptance Criteria:

- [x] Navbar is sticky with z-index 50

- [x] Height exactly 60px

- [x] Logo is 36×36px with gradient background

- [x] Active tab has blue background

- [x] Inactive tabs have gray text, hover shows tertiary bg

- [x] Status dot pulses with 2s animation

- [x] Cost badge uses monospace font

- [x] usePathname correctly identifies active route

- [x] All transitions are 150ms

Validation:

- Navigate between routes and verify active state

- Check sticky behavior on scroll

- Verify status dot animation

TASK 3.2: Build Collapsible Sidebar Component

Priority: P0 (Blocking)
Estimated Effort: 5 hours
Dependencies: TASK 2.1, TASK 3.1

Detailed Steps:

- Create Zustand store for sidebar state (stores/ui.ts):
import { create } from 'zustand'
import { persist } from 'zustand/middleware'

interface UIState {
sidebarOpen: boolean
toggleSidebar: () => void
setSidebarOpen: (open: boolean) => void
}

export const useUIStore = create<UIState>()(
persist(
(set) => ({
sidebarOpen: true,
toggleSidebar: () => set((state) => ({ sidebarOpen: !state.sidebarOpen })),
setSidebarOpen: (open) => set({ sidebarOpen: open }),
}),
{
name: 'ui-storage',
}
)
)

- Create agent types (types/agent.ts):
export type AgentType = 'finalize' | 'design' | 'code' | 'test'

export type AgentStatus = 'production' | 'coming_soon' | 'error'

export interface Agent {
id: string
type: AgentType
name: string
icon: string
status: AgentStatus
statusLabel: string
}

export const AGENTS: Agent[] = [
{
id: 'finalize',
type: 'finalize',
name: 'Requirements Finalizer',
icon: '🎯',
status: 'production',
statusLabel: 'Production Ready',
},
{
id: 'design',
type: 'design',
name: 'Design Generator',
icon: '🎨',
status: 'coming_soon',
statusLabel: 'Coming Soon',
},
{
id: 'code',
type: 'code',
name: 'Code Generator',
icon: '⚡',
status: 'coming_soon',
statusLabel: 'Coming Soon',
},
{
id: 'test',
type: 'test',
name: 'Test Generator',
icon: '🧪',
status: 'coming_soon',
statusLabel: 'Coming Soon',
},
]

- Create sidebar component (components/layout/sidebar.tsx):
'use client'

import { useState } from 'react'
import { cn } from '@/lib/utils'
import { AGENTS, type Agent } from '@/types/agent'
import { Button } from '@/components/ui/button'

export function Sidebar() {
const [selectedAgent, setSelectedAgent] = useState<string>('finalize')

return (
<aside className="w-[280px] bg-bg-secondary border-r border-border-primary p-lg overflow-y-auto">
{/* Active Agents Section */}
<section className="mb-xl">

Active Agents

<div className="space-y-sm">
      {AGENTS.map((agent) => (
        <AgentCard
          key={agent.id}
          agent={agent}
          isActive={selectedAgent === agent.id}
          onClick={() => setSelectedAgent(agent.id)}
        />
      ))}
    </div>
  </section>
  
  {/* Quick Actions Section */}
  <section>
    <h3 className="text-xs uppercase tracking-wide text-text-tertiary mb-md font-semibold">
      Quick Actions
    </h3>
    
    <div className="space-y-sm">
      <Button variant="secondary" className="w-full justify-start">
        <span className="mr-sm">➕</span>
        New Requirement
      </Button>
      <Button variant="secondary" className="w-full justify-start">
        <span className="mr-sm">📊</span>
        View Analytics
      </Button>
      <Button variant="secondary" className="w-full justify-start">
        <span className="mr-sm">⚙️</span>
        Configure Agents
      </Button>
    </div>
  </section>
</aside>

)
}

interface AgentCardProps {
agent: Agent
isActive: boolean
onClick: () => void
}

function AgentCard({ agent, isActive, onClick }: AgentCardProps) {
const agentColors = {
finalize: 'bg-agent-finalize',
design: 'bg-agent-design',
code: 'bg-agent-code',
test: 'bg-agent-test',
}

return (
<div
onClick={onClick}
className={cn(
'relative p-md rounded-md border cursor-pointer transition-all',
'hover:bg-bg-elevated hover:border-border-secondary hover:translate-x-1',
isActive
? 'bg-bg-elevated border-accent-primary'
: 'bg-bg-tertiary border-border-primary'
)}
>
{/* Active Indicator */}
{isActive && (

)}

<div className="flex items-center gap-sm">
    {/* Agent Icon */}
    <div className={cn('w-6 h-6 rounded flex items-center justify-center text-sm', agentColors[agent.type])}>
      {agent.icon}
    </div>
    
    {/* Agent Info */}
    <div className="flex-1 min-w-0">
      <div className="text-sm font-medium text-text-primary truncate">
        {agent.name}
      </div>
      <div className="text-xs text-text-tertiary">
        {agent.statusLabel}
      </div>
    </div>
  </div>
</div>

)
}

- Update layout to include sidebar:
// app/layout.tsx
import { Sidebar } from '@/components/layout/sidebar'

export default function RootLayout({ children }: { children: React.ReactNode }) {
return (

{children}

)
}

Acceptance Criteria:

- [x] Sidebar width is 280px

- [x] Sidebar is scrollable independently

- [x] Agent cards show 3px left border when active

- [x] Agent cards translate 4px right on hover

- [x] Agent icons have correct background colors

- [x] Quick action buttons span full width

- [x] Section titles are 11px uppercase

- [x] Zustand store persists sidebar state

- [x] Mobile: sidebar collapses (responsive behavior)

Validation:

- Click agent cards and verify active state

- Hover over cards to see translation

- Refresh page and verify selected agent persists

TASK 3.3: Create Page Layouts and Routing

Priority: P1 (High)
Estimated Effort: 3 hours
Dependencies: TASK 3.1, TASK 3.2

Detailed Steps:

- Create content layout wrapper (components/layout/page-layout.tsx):
import * as React from 'react'
import { cn } from '@/lib/utils'

interface PageLayoutProps {
title: string
subtitle?: string
actions?: React.ReactNode
children: React.ReactNode
className?: string
}

export function PageLayout({
title,
subtitle,
actions,
children,
className,
}: PageLayoutProps) {
return (
<div className="flex flex-col h-full">
{/* Page Header */}

{title}

{subtitle && (

{subtitle}

)}

{actions &&

{actions}

}

{/* Page Body */}
  <div className={cn('flex-1 p-lg overflow-y-auto', className)}>
    {children}
  </div>
</div>

)
}

- Create dashboard page (app/page.tsx):
import { PageLayout } from '@/components/layout/page-layout'
import { StatCard } from '@/components/ui/stat-card'

export default function DashboardPage() {
return (
<PageLayout title="Multi-Agent SDLC Dashboard" subtitle="Automated requirements finalization, design generation, and code synthesis" >
{/* Stats Grid */}

{/* Placeholder for Pipeline Visualization */}
  <div className="bg-bg-secondary border border-border-primary rounded-lg p-xl">
    <h2 className="text-xl font-semibold mb-lg">Agent Pipeline Flow</h2>
    <p className="text-text-secondary">Pipeline visualization will be implemented in Phase 3</p>
  </div>
</PageLayout>

)
}

- Create requirements page (app/requirements/page.tsx):
import { PageLayout } from '@/components/layout/page-layout'
import { Button } from '@/components/ui/button'

export default function RequirementsPage() {
return (
<PageLayout
title="Process New Requirements"
actions={
▶️ Run Agent Pipeline
}
>

Requirements processing UI will be implemented in Phase 2

</PageLayout>
)
}

- Create remaining placeholder pages:
// app/pipeline/page.tsx
import { PageLayout } from '@/components/layout/page-layout'

export default function PipelinePage() {
return (

Pipeline management will be implemented in Phase 3

)
}

// app/telemetry/page.tsx
import { PageLayout } from '@/components/layout/page-layout'

export default function TelemetryPage() {
return (

Telemetry and observability will be implemented in Phase 3

)
}

// app/settings/page.tsx
import { PageLayout } from '@/components/layout/page-layout'

export default function SettingsPage() {
return (

Settings interface will be implemented in Phase 3

)
}

Acceptance Criteria:

- [x] All 5 routes render without errors

- [x] Navbar active state updates on route change

- [x] PageLayout provides consistent header structure

- [x] Page titles are 24px, weight 600

- [x] Subtitles are 14px, text-secondary

- [x] Dashboard displays 4 stat cards

- [x] Stat cards are responsive (1/2/4 columns)

- [x] All pages use consistent spacing (16px/24px)

Validation:

- Navigate through all routes

- Verify responsive behavior at mobile/tablet/desktop

- Check heading hierarchy (H1 for page title)

Testing & Documentation

TASK 4.1: Write Component Tests

Priority: P2 (Medium)
Estimated Effort: 4 hours
Dependencies: TASK 2.1, TASK 2.2, TASK 2.3

Detailed Steps:

- Install testing dependencies:
npm install -D vitest @testing-library/react @testing-library/jest-dom @testing-library/user-event jsdom

- Configure Vitest (vitest.config.ts):
import { defineConfig } from 'vitest/config'
import react from '@vitejs/plugin-react'
import path from 'path'

export default defineConfig({
plugins: [react()],
test: {
environment: 'jsdom',
setupFiles: ['./vitest.setup.ts'],
globals: true,
},
resolve: {
alias: {
'@': path.resolve(__dirname, './'),
},
},
})

- Create setup file (vitest.setup.ts):
import '@testing-library/jest-dom'

- Write button component tests (components/ui/__tests__/button.test.tsx):
import { describe, it, expect, vi } from 'vitest'
import { render, screen } from '@testing-library/react'
import userEvent from '@testing-library/user-event'
import { Button } from '../button'

describe('Button', () => {
it('renders with default variant', () => {
render(Click me)
const button = screen.getByRole('button', { name: /click me/i })
expect(button).toBeInTheDocument()
expect(button).toHaveClass('bg-accent-primary')
})

it('renders all variants correctly', () => {
const { rerender } = render(Primary)
expect(screen.getByRole('button')).toHaveClass('bg-accent-primary')

rerender(<Button variant="secondary">Secondary</Button>)
expect(screen.getByRole('button')).toHaveClass('bg-bg-tertiary')

        rerender(<Button variant="outline">Outline</Button>)
expect(screen.getByRole('button')).toHaveClass('bg-transparent')

})

it('calls onClick handler', async () => {
const handleClick = vi.fn()
render(Click)

await userEvent.click(screen.getByRole('button'))
expect(handleClick).toHaveBeenCalledTimes(1)

})

it('is disabled when disabled prop is true', async () => {
const handleClick = vi.fn()
render(Disabled)

const button = screen.getByRole('button')
expect(button).toBeDisabled()

        await userEvent.click(button)
expect(handleClick).not.toHaveBeenCalled()

})
})

- Write input component tests (components/ui/__tests__/input.test.tsx):
import { describe, it, expect } from 'vitest'
import { render, screen } from '@testing-library/react'
import userEvent from '@testing-library/user-event'
import { Input } from '../input'

describe('Input', () => {
it('renders with placeholder', () => {
render()
expect(screen.getByPlaceholderText('Enter text...')).toBeInTheDocument()
})

it('accepts user input', async () => {
render()
const input = screen.getByRole('textbox')

await userEvent.type(input, 'Hello world')
expect(input).toHaveValue('Hello world')

})

it('applies error styling when error prop is true', () => {
render()
const input = screen.getByRole('textbox')
expect(input).toHaveClass('border-error')
})

it('forwards ref correctly', () => {
const ref = { current: null }
render()
expect(ref.current).toBeInstanceOf(HTMLInputElement)
})
})

- Add test scripts to package.json:
{
"scripts": {
"test": "vitest",
"test:ui": "vitest --ui",
"test:coverage": "vitest --coverage"
}
}

Acceptance Criteria:

- [x] Vitest runs without configuration errors

- [x] Button component has 100% test coverage

- [x] Input component has 100% test coverage

- [x] All tests pass (npm test)

- [x] Tests use Testing Library best practices

- [x] User interactions are tested with userEvent

- [x] Accessibility attributes are verified

Validation:
npm test

All tests should pass

TASK 4.2: Create Component Documentation

Priority: P2 (Medium)
Estimated Effort: 3 hours
Dependencies: TASK 2.1, TASK 2.2, TASK 2.3

Detailed Steps:

- Create comprehensive README (components/README.md):

Component Library Documentation

Overview

This component library is built with React 18, TypeScript, Tailwind CSS, and Radix UI primitives. All components follow the design system defined in the UI/UX specification document.

Design Principles

  - Accessibility First: WCAG 2.1 AA compliant

  - Type Safety: Full TypeScript coverage

  - Composable: Small, focused components

  - Consistent: Follows 8px spacing grid

Component Categories

UI Primitives (components/ui/)

  - Button

  - Input

  - Textarea

  - Label

  - Card

  - Tabs

  - Dialog

Layout Components (components/layout/)

  - Navbar

  - Sidebar

  - PageLayout

Feature Components (components/features/)

  - StatCard

  - AgentCard

  - (Future: PipelineFlow, JSONViewer, LogViewer)

Usage Examples

Button

- ```tsx
import { Button } from '@/components/ui/button'

- Submit

```

Props:

  - variant: 'primary' | 'secondary' | 'outline' | 'ghost'

  - size: 'sm' | 'default' | 'lg' | 'icon'

  - disabled: boolean

  - asChild: boolean (renders as Slot for composition)

Input

- ```tsx
import { Input } from '@/components/ui/input'

- ```

- Props:

  - error: boolean (applies error styling)

  - All standard HTML input attributes

FormField

- ```tsx
import { FormField } from '@/components/ui/form-field'
import { Input } from '@/components/ui/input'

- <FormField
label="Email Address"
required
error={errors.email?.message}
helperText="We'll never share your email"

- </FormField>
```

Styling Guidelines

Color Usage

  - Primary actions: bg-accent-primary

  - Surfaces: bg-bg-secondary

  - Borders: border-border-primary

  - Text: text-text-primary / text-text-secondary

Spacing

  - Use Tailwind spacing utilities: p-md, gap-lg, mb-sm

  - Follows 8px grid: xs=4px, sm=8px, md=16px, lg=24px, xl=32px

Responsive Design

  - Mobile first approach

  - Breakpoints: sm=640px, md=768px, lg=1024px, xl=1280px

Testing

- All components have unit tests in __tests__/ directories.

- Run tests:
```bash
npm test
```

Accessibility

  - All interactive elements are keyboard navigable

  - ARIA attributes included where needed

  - Focus indicators visible

  - Color contrast meets WCAG AA standards

- Create Storybook-style component showcase (app/showcase/page.tsx):
import { Button } from '@/components/ui/button'
import { Input } from '@/components/ui/input'
import { Textarea } from '@/components/ui/textarea'
import { FormField } from '@/components/ui/form-field'
import { Card, CardHeader, CardBody } from '@/components/ui/card'
import { StatCard } from '@/components/ui/stat-card'

export default function ComponentShowcase() {
return (
<div className="p-lg space-y-xl max-w-7xl mx-auto">

Component Showcase

Interactive examples of all UI components in the design system

{/* Buttons */}
  <section>
    <h2 className="text-2xl font-semibold mb-md">Buttons</h2>
    <div className="space-y-md">
      <div>
        <h3 className="text-sm font-medium text-text-secondary mb-sm">Variants</h3>
        <div className="flex gap-md">
          <Button variant="primary">Primary</Button>
          <Button variant="secondary">Secondary</Button>
          <Button variant="outline">Outline</Button>
          <Button variant="ghost">Ghost</Button>
        </div>
      </div>
      
      <div>
        <h3 className="text-sm font-medium text-text-secondary mb-sm">Sizes</h3>
        <div className="flex gap-md items-center">
          <Button size="sm">Small</Button>
          <Button size="default">Default</Button>
          <Button size="lg">Large</Button>
          <Button size="icon">🎯</Button>
        </div>
      </div>
      
      <div>
        <h3 className="text-sm font-medium text-text-secondary mb-sm">States</h3>
        <div className="flex gap-md">
          <Button>Normal</Button>
          <Button disabled>Disabled</Button>
        </div>
      </div>
    </div>
  </section>
  
  {/* Form Fields */}
  <section>
    <h2 className="text-2xl font-semibold mb-md">Form Fields</h2>
    <div className="space-y-md max-w-lg">
      <FormField label="Text Input" required helperText="Enter your project title">
        <Input placeholder="E-commerce Platform" />
      </FormField>
      
      <FormField label="With Error" error="This field is required">
        <Input error placeholder="Invalid input..." />
      </FormField>
      
      <FormField label="Textarea">
        <Textarea placeholder="Describe your requirements..." />
      </FormField>
    </div>
  </section>
  
  {/* Cards */}
  <section>
    <h2 className="text-2xl font-semibold mb-md">Cards</h2>
    <div className="grid grid-cols-2 gap-md">
      <Card>
        <CardHeader>
          <h3 className="font-semibold">Basic Card</h3>
        </CardHeader>
        <CardBody>
          <p className="text-text-secondary">Card content goes here</p>
        </CardBody>
      </Card>
      
      <StatCard
        label="Metric Example"
        value="98.5%"
        change="↑ 5% increase"
        icon="✓"
        iconColor="bg-success/20 text-success"
      />
    </div>
  </section>
  
  {/* Color Palette */}
  <section>
    <h2 className="text-2xl font-semibold mb-md">Color Palette</h2>
    <div className="grid grid-cols-6 gap-md">
      <ColorSwatch color="bg-accent-primary" label="Accent Primary" />
      <ColorSwatch color="bg-agent-finalize" label="Agent Finalize" />
      <ColorSwatch color="bg-agent-design" label="Agent Design" />
      <ColorSwatch color="bg-agent-code" label="Agent Code" />
      <ColorSwatch color="bg-agent-test" label="Agent Test" />
      <ColorSwatch color="bg-success" label="Success" />
    </div>
  </section>
</div>

)
}

function ColorSwatch({ color, label }: { color: string; label: string }) {
return (

<div className={${color} h-16 rounded-md mb-sm} />

{label}

)
}

Acceptance Criteria:

- [x] README covers all existing components

- [x] Usage examples are copy-pasteable

- [x] Props are documented with types

- [x] Styling guidelines are clear

- [x] Showcase page renders all components

- [x] Showcase is accessible via /showcase route

- [x] All examples are interactive

Validation:

- Navigate to /showcase route

- Copy code examples and verify they work

- Check README formatting in GitHub/IDE

Deployment & CI/CD

TASK 5.1: Configure Vercel Deployment

Priority: P1 (High)
Estimated Effort: 2 hours
Dependencies: TASK 1.1, all component tasks

Detailed Steps:

- Create Vercel configuration (vercel.json):
{
"buildCommand": "npm run build",
"outputDirectory": ".next",
"devCommand": "npm run dev",
"installCommand": "npm install",
"framework": "nextjs",
"regions": ["iad1"]
}

- Add environment variable template (.env.example):

Application

NEXT_PUBLIC_APP_NAME="Multi-Agent SDLC Automation"
NEXT_PUBLIC_APP_URL="http://localhost:3000"

API (Future)

NEXT_PUBLIC_API_URL=""
API_KEY=""

Feature Flags (Future)

NEXT_PUBLIC_ENABLE_PIPELINE=false
NEXT_PUBLIC_ENABLE_TELEMETRY=false

- Update .gitignore:

Dependencies

node_modules/

Next.js

.next/
out/

Environment

.env
.env.local
.env.production

Testing

coverage/

IDE

.vscode/
.idea/

OS

.DS_Store
Thumbs.db

- Create deployment checklist (DEPLOYMENT.md):

Deployment Checklist

Pre-Deployment

  - [ ] All tests passing (npm test)

  - [ ] TypeScript compiles without errors (npm run type-check)

  - [ ] Build succeeds locally (npm run build)

  - [ ] Lighthouse score > 90

  - [ ] No console errors in production build

Vercel Setup

  - Connect GitHub repository to Vercel

  - Configure build settings:

    - Framework: Next.js

    - Build command: npm run build

    - Output directory: .next

  - Set environment variables in Vercel dashboard

  - Enable automatic deployments on main branch

Post-Deployment

  - [ ] Verify all routes load correctly

  - [ ] Test responsive behavior on mobile/tablet

  - [ ] Check Vercel Analytics for performance

  - [ ] Monitor Vercel logs for errors

Rollback Procedure

  - Go to Vercel dashboard > Deployments

  - Find previous stable deployment

  - Click "..." > "Promote to Production"

- Add deployment scripts to package.json:
{
"scripts": {
"dev": "next dev",
"build": "next build",
"start": "next start",
"lint": "next lint",
"type-check": "tsc --noEmit",
"test": "vitest",
"test:coverage": "vitest --coverage",
"preview": "next build && next start"
}
}

Acceptance Criteria:

- [x] vercel.json configured correctly

- [x] .env.example includes all required variables

- [x] .gitignore excludes sensitive files

- [x] Build succeeds without errors

- [x] Preview deployment works on Vercel

- [x] All routes are accessible in production

- [x] Static assets load correctly

Validation:

Local build test

npm run build
npm run start

Visit http://localhost:3000 and test all routes

Vercel CLI test (optional)

npx vercel --prod

Summary & Next Steps

Phase 1 Completion Criteria

All tasks complete when:

- ✅ Next.js 14 project runs with TypeScript strict mode

- ✅ Tailwind CSS configured with complete design system

- ✅ Radix UI primitives installed and wrapped

- ✅ Button, Input, Textarea, Label, Card components built

- ✅ Navbar with active route highlighting

- ✅ Collapsible sidebar with agent cards

- ✅ All 5 routes created (Dashboard, Requirements, Pipeline, Telemetry, Settings)

- ✅ Dashboard displays 4 stat cards

- ✅ Component tests written and passing

- ✅ Component documentation complete

- ✅ Vercel deployment configured

- ✅ Preview deployment successful

Estimated Total Effort

| Task Category | Hours |
| --- | --- |
| Project Setup | 7h |
| Core Components | 9h |
| Navigation & Layout | 12h |
| Testing & Documentation | 7h |
| Deployment | 2h |
| Total | 37 hours |

Recommended Sprint: 2 weeks with 2 developers (20 hours/week each)

Phase 2 Preview

Next implementation phase will include:

- Requirements Processing Form (Task 2.1)

- JSON Viewer with Syntax Highlighting (Task 2.2)

- Alert/Toast Notification System (Task 2.3)

- API Integration for Finalize Agent (Task 2.4)

- Output Tabbed Interface (Task 2.5)

Technical Debt & Future Improvements

To address in future phases:

- [ ] Implement keyboard shortcuts (Cmd+K command palette)

- [ ] Add dark/light mode toggle

- [ ] Optimize bundle size (code splitting)

- [ ] Add E2E tests with Playwright

- [ ] Implement error boundaries

- [ ] Add loading states for async operations

- [ ] Set up Sentry for error tracking

- [ ] Configure Vercel Analytics

Document End
This task breakdown provides actionable, granular steps for Phase 1 implementation. Each task includes clear acceptance criteria, estimated effort, and validation procedures to ensure quality and consistency with the design specification.